Design and Development of a Web-Based Management System for Rotaract Club of NIBM Kandy

Diploma in Software Engineering

Final Project Proposal

2025.2F

KADSE25.2F-030 - H.E. Gunasekara

KADSE25.2F-025 - Y.V. Bandara

KADSE25.2F-034 - D.A. Kulasinghe

KADSE25.2F-006 - N.V.P. Karunaratne

School of Computing and Engineering

National Institute of Business Management Kandy

Title Page

Title of the project: Design and Development of a Web-Based Management System for Rotaract Club of NIBM Kandy

Authors:

H.E. Gunasekara

Y.V. Bandara

D.A. Kulasinghe

N.V.P. Karunaratne

Name of the program: Diploma in Software Engineering

Name of supervisor:

Name of institution: Management Information System division, National Institute of Business Management

Date of Submission:

“The project is submitted in partial fulfillment of the requirement of the Diploma of Computer System Design of National Institute of Business Management.”

Declaration Page

“I certify that this project does not incorporate without acknowledgement, any material previously submitted for a Diploma in any institution  and to the best of my knowledge and belief ,it does not contain any material previously published or written by another person or myself except where due reference is made in the text. I also hereby give consent for my project report, if accepted, to be made available for photocopying and for interlibrary loans, and for the title and summary to be made available to outside organizations”

| Student Name | Student Index | Signature |
| --- | --- | --- |
| KADSE25.2F-030 | H.E. Gunasekara |  |
| KADSE25.2F-025 | Y.V. Bandara |  |
| KADSE25.2F-034 | D.A. Kulasinghe |  |
| KADSE25.2F-006 | N.V.P. Karunaratne |  |

Supervisor’s name:

Signature:

Date:

Course director’s name:

Signature:

Date:

# Abstract

The Rotaract Club of NIBM Kandy currently manages its membership records, event registrations, attendance tracking, and community service hour logging through a fragmented combination of spreadsheets, generic online forms, and social media posts. This manual approach creates data redundancy, inconsistent record-keeping, and a loss of institutional knowledge whenever club leadership changes each year. This project set out to design and develop a centralized, web-based Rotaract Management System to resolve these operational challenges. The system provides a secure administrative dashboard through which the Executive Committee can manage members, avenues, events, and reports, together with a personalized portal through which general members can register for events, track their community service hours, and maintain their own profiles.

A public-facing showcase page presents the club's achievements and ongoing projects to prospective sponsors and recruits. The system was developed following the Agile Scrum methodology, with requirements gathered through online surveys and structured interviews with the club's executive board. The underlying relational database was modelled to capture member profiles, avenue structures, event records, registrations, attendance, and verified service-hour logs, and is secured using password hashing and role-based access control. A multi-tiered testing strategy, comprising unit, integration, and user-acceptance testing, was applied to validate the system before a phased deployment. The resulting system consolidates previously scattered administrative workflows onto a single platform, reducing manual overhead, minimising tracking errors, and helping ensure continuity of club records across successive leadership transitions.

# List of Keywords

# List of Figures

# List of Tables List of Acronyms and Abbreviations

# Acknowledgement

We would like to express our sincere gratitude to our project supervisor for the continuous guidance, feedback, and encouragement provided throughout the course of this project. We are also grateful to the President and Executive Committee of the Rotaract Club of NIBM Kandy for their time during the interviews and for allowing us to base this system on the real operational needs of the club.

We further extend our thanks to the School of Computing and Engineering, National Institute of Business Management, Kandy, for providing the resources and academic environment necessary to complete this work, and to our families and friends for their patience and support throughout the diploma programme

# Chapter 1: Introduction

## 1.1 Introduction of the Organization.

Rotaract is a global, youth-led service organization sponsored by Rotary International, designed for young professionals and students aged 18 and older. The name combines the words "Rotary" and "Action." Its primary mission is to provide an opportunity for young adults to enhance the knowledge and skills that will assist them in personal development, to address the physical and social needs of their communities, and to promote better relations between all people worldwide through a framework of friendship and service.

## 1.2 Organization Structure.

At the foundational level, a Rotaract Club is structured democratically and operates under the guidance of a local sponsoring Rotary Club. The internal governance is led by a Board of Directors, which features an Executive Committee consisting of the President, Vice President, Secretary, and Treasurer. Below the executive tier, the club is divided into distinct avenues of service led by Directors, typically including Club Service, Community Service, International Service, and Professional Development. This structured hierarchy ensures clear lines of communication, financial accountability, and effective project execution.

## 1.3 Current Operations in Organization.

The day-to-day operations of a Rotaract Club centre around planning, executing, and reviewing community-centred initiatives and member engagement activities. Regular bi-weekly or monthly meetings are held to map out project timelines, manage budgets, and host guest speakers. Current operational activities typically spread fundraising events, local environmental cleanups, educational workshops, and cross-border collaborative projects with international clubs. Members utilize modern digital tools and social media platforms to manage public relations, coordinate volunteer efforts, and track membership growth.

## 1.4 Users and Responsibilities of Organization.

The key stakeholders, or "users," within a Rotaract Club are its members and the board, each carrying specific responsibilities:

- The President: Holds ultimate accountability for overseeing club operations, leading meetings, and acting as the primary liaison with the sponsoring Rotary Club.

- The Secretary & Treasurer: Responsible for maintaining meticulous administrative records, tracking meeting attendance, managing club funds, and producing financial statements.

- Avenue Directors: Tasked with brainstorming, planning, and managing specific service or professional projects from inception to completion.

- General Members: Responsible for actively participating in meetings, volunteering their time for community projects, and upholding the ethical standards of Rotary’s "Four-Way Test" in their personal and professional lives.

## 1.5 Problem Definition

Presently, the Rotaract Club depends highly on fragmented third-party platforms and manual administrative processes to manage its daily operations. Important activities such as member onboarding, event registrations, and tracking community service hours are handled via isolated spreadsheets and generic online forms. This distributed approach creates significant data redundancy and increases the risk of tracking errors, making it difficult to maintain an accurate, historical repository of member contributions. Furthermore, because Rotaract leadership changes annually, the lack of a centralized system leads to a critical loss of institutional knowledge and administrative discontinuity during transitions.

## 1.6 Project Objectives

The primary objective of this project is to engineer a secure, centralized, and user-friendly web-based management system tailored specifically to the operational workflow of the Rotaract Club. To achieve this, the project encompasses the following specific objectives:

- To design and implement a relational database to securely store and maintain comprehensive member profiles, event logs, and project histories.

- To provide a dynamic public-facing interface that showcases club achievements and ongoing projects to attract potential sponsors and new recruits.

## 1.7 Proposed Solution

To resolve these challenges, our project proposes the development of a web-based Rotaract Management System. The application will serve as a unified digital ecosystem featuring an intuitive admin dashboard for the executive committee and a personalized portal for club members. The system will incorporate automated modules for real-time event registration and digital attendance marking. Built using robust software engineering patterns, the solution will enforce data integrity and security while eliminating administrative overhead. By centralizing all operational workflows onto a single web platform, the proposed system will ensure organizational continuity across leadership changes, optimize resource allocation, and overall member involvement.

## 1.8 Chapter Summary

This chapter introduced the Rotaract Club, its organizational structure, current operations, key users and their responsibilities, and the challenges faced in managing its activities. The existing reliance on fragmented platforms and manual processes has resulted in data redundancy, tracking difficulties, and a loss of organizational knowledge during annual leadership transitions. To address these issues, the chapter proposed a centralized web-based Rotaract Management System that will provide secure data management, event registration, attendance tracking, member management, and a public-facing platform. The proposed system aims to improve operational efficiency, maintain organizational continuity, enhance member engagement, and support the effective management of the club’s activities.

# Chapter 2: Methodology

## 2.1 Introduction

This project adopts a structured approach to design, develop, and validate the Rotaract Management System. The methodology includes initial domain research and stakeholder (Club members) interviews to gather system requirements. Which also includes architectural design and database modelling. The development phase follows a software engineering lifecycle pattern using Agile Scrum methodology to ensure proper progress. Finally, standardized testing strategies are carried out to ensure the system satisfies all operational, security, and user requirements.

## 2.2 Data Collection Method

To establish an accurate set of system requirements, data collection through google forms are carried out among club members. Primary interviews are conducted with the current executive board members of the Rotaract Club to identify main requirements in their administrative workflows, such as member registration and event management. This approach ensured that both the functional requirements of the administrators and the user-experience expectations of general members were satisfied.

## 2.3 Software Process Model

The development of this project is carried out by the Agile Scrum methodology. Given the dynamic nature of web applications and the need for frequent stakeholder feedback, this iterative process model is ideal for rigid, linear frameworks. The project lifecycle is divided into week's sprints, each focusing on delivering a functional vertical slice of the application. This iterative approach allows the development team to evaluate system architecture, provide minor refinement changes from club members, and reduce risks early in the development lifecycle

## 2.4 Software Development Tools

The user interface is developed using a component-based frontend framework to deliver a responsive, independent user experience. Visual Studio Code serves as the primary Integrated Development Environment (IDE), while Git and GitHub are utilized for collaborative source control and version tracking.

| Tool / Technology | Version | Technical Purpose & Justification |
| --- | --- | --- |
| React.js | 18.2.0 | Component state management, virtual DOM rendering, and single-page navigation. |
| Tailwind CSS | 3.3.0 | Utility-first CSS styling, responsive grid layouts, and custom animations. |
| Lucide React | 0.263.1 | Standardized accessible vector iconography across portal modules. |
| Node.js / NPM | 20.x+ / 10.x+ | Underlying JavaScript runtime and package dependency manager. |
| VS Code | Latest | Primary development IDE with ESLint and Prettier integration. |
| Git & GitHub | 2.x / Cloud | Distributed version control and team repository management. |

## 2.5 Testing Strategies

To ensure the systems' structural integrity and functional accuracy, a multi-tiered testing strategy is applied. The process starts with Unit Testing to validate isolated logical components, such as data formatters. This is followed by Integration Testing to verify seamless data flow between the web interface, application of API endpoints, and the database server. Finally, User Acceptance Testing (UAT) is conducted with a test group of Rotaract board members and general users. This stage improves the system against real-world operational scenarios to ensure the software satisfies user requirements properly.

## 2.6 Implementation Plan

The implementation phase transitions the verified codebase into a production-ready environment through a phased deployment strategy. The process begins with configuring the cloud hosting infrastructure and setting up the live production database environment. Following initial environment setup, a staging deployment is executed to perform final environmental smoke testing. Once validated, the system undergoes a hard cutover deployment, replacing the club's legacy manual tracking methods entirely. The final stage of the implementation plan involves executing data migration protocols for existing member records and conducting targeted training workshops for the executive board to ensure a smooth administrative handoff.

## 2.7 Chapter Summary

In summary, this chapter established the methodological foundation governing the project’s lifecycle, detailing the transition from requirements gathering through stakeholder data collection to Agile development. By defining the specific software development tools, multi-tiered testing strategies, and phased implementation of execution plan, this framework ensures the system is built to professional standards.

Chapter 3: Analysis

3.1 Introduction.

This chapter presents the analysis of the proposed Rotaract Management System, translating the requirements gathered in Chapter 2 into a structured, technology-independent model of the system's behaviour and data. The Unified Modelling Language (UML) is used to model system functionality from the perspective of its actors, and an Entity Relationship (ER) diagram is used to model the underlying data structure. Together, these diagrams form the analytical foundation for the interface and database design decisions presented in Chapter 4.

3.2 UML Diagram.

Use Case Diagram of Current System

Use Case Diagram of Proposed System.

Class Diagram of Proposed System.

Sequence Diagrams (Each Use case) for Proposed System.
3.3 ER Diagram of the Proposed System. 
3.4 Chapter Summery

This chapter modelled the functional requirements and architectural design of RT-Web. Through Use Case diagrams, Class structures, Sequence interactions, and normalized Entity Relationship schema, the analysis established a solid technical foundation for system construction.

Chapter 4: Solution Design

## 4.1 Introduction.

This chapter translates the analysis models presented in Chapter 3 into a concrete design for the Rotaract Management System. It presents the design of six key interfaces, the six-table relational database schema that supports them, and the four report layouts required by the Executive Committee. Together, these design artifacts form the specification against which the system was implemented and tested.

## 4.2 Interface Design

## 4.3 Database Design

## 4.4 Report Layout Design

# Chapter 5: Conclusion

This project set out to design and develop a centralized, web-based management system for the Rotaract Club of NIBM Kandy, addressing the operational challenges created by reliance on fragmented spreadsheets, generic online forms, and social media tools. Through structured requirement gathering, iterative Agile Scrum development, and a multi-tiered testing strategy, the team produced a system that consolidates member profiles, avenue and event management, attendance tracking, and community service hour logging onto a single, secure platform.

The principal achievements of the project include a normalised relational database capable of maintaining an accurate historical record of member contributions; a role-based admin dashboard that streamlines event creation and reporting for the Executive Committee; a personalised member portal that reduces the administrative burden of manual event registration; and a public-facing showcase page that improves the club's visibility to sponsors and prospective recruits. The use of prepared statements and crypt password hashing addressed the security concerns inherent in handling members' personal data online.

Certain limitations remain. Due to project timeline constraints, features such as automated SMS or email notifications, an integrated dues and finance-tracking module, and a native mobile application were identified as valuable extensions but fell outside the current scope. In addition, the system currently depends on an Avenue Director to manually confirm attendance before service hours are credited, rather than validating attendance through an independent channel such as QR-code check-in, and the district-level reporting formats required by Rotary International were approximated rather than directly integrated.

Looking forward, future iterations of the system could incorporate automated notification channels, a dedicated finance and dues-tracking avenue, closer integration with Rotary International's reporting standards, and a Progressive Web App interface to improve accessibility for members attending events on mobile devices. Overall, the project demonstrates that a modest, well-scoped web application can meaningfully resolve the administrative continuity challenges faced by a student-run service organisation with annually rotating leadership.

# References

- Bass, L., Clements, P. and Kazman, R. (2021) Software Architecture in Practice. 4th edn. Boston: Addison-Wesley Professional.

- Beck, K. et al. (2001) Manifesto for Agile Software Development. Available at: https://agilemanifesto.org/ (Accessed: 15 August 2025).

- Elmasri, R. and Navathe, S.B. (2015) Fundamentals of Database Systems. 7th edn. Hoboken: Pearson.

- Pressman, R.S. and Maxim, B.R. (2020) Software Engineering: A Practitioner's Approach. 9th edn. New York: McGraw-Hill Education.

- React Documentation (2024) React: The library for web and native user interfaces. Meta Open Source. Available at: https://react.dev/ (Accessed: 12 August 2025).

- Rotary International (2023) Rotaract Handbook: A Guide for Clubs and Sponsors. Evanston: Rotary International Publishing.

- Sommerville, I. (2016) Software Engineering. 10th edn. Harlow: Pearson Education Limited.

# The project Schedule

# Letter Issued by the organization

# Questioners and Interview Questions

# Meeting Minutes

# Log Sheet Reviewed